Tech Friends inc.

Upgrade Resident Kiosks To Versions

Version 2

Joshua Milewski

11/13/2014

The Plan

This document will elaborate in detail how we will update 51 facilities with the latest version of the Resident Pod Kiosk software (A.K.A. Versions). The new software will include the ability to automatically disable the touch screen driver if it detects a breach, enable remote upgrades that can take place in bulk or individually and eliminate the old software KioWare from any kiosk that still uses it. The results will be safer, more reliable and easily maintained kiosks.

Priority List

The facilities will be updated based on the commissary partner, or lack thereof, that supports them. The priority list is as follows:

- Kimbles

- Whitfield

- CBM

- Stellar

- Tech Friends

- Washoe

- Oasis

- All Remaining Facilities

Who Will Be Involved

- Christopher Travis

- Eli Gleghorn

- Joshua Milewski

Goals

The Procedure

Misc. Check List

| Task | Check |
| --- | --- |
| Removed KioWare |  |
| Set Resolution To 1024x768 |  |
| Disabled Pen & Touch |  |
| Disabled Screensaver & Power Settings |  |
| *Confirm the kiosk user's folder path is called "kiosk" |  |
| *Confirm the "Kiosk" folder is at C:\Documents and Settings\Kiosk for XP or C:\Users\Kiosk for Vista/7/8/8.1 |  |

Special Instructions:

- Content Adviser: This feature was enabled and has been rendered unnecessary thanks to the proxy that is now set up. It can be ignored during the upgrade process, but if necessary it can be disabled using password Service1024

- NTRights: This feature requires the user to manually update the password of the service "PodUpdate." The NTRights issue is only present in Windows XP.

- Update Delays: Windows XP machines can't keep up with the update script initiated by the website, this results in the log in screen being present instead of the scripted "Updating/White" screen that was set up by development.

- Resident Logged In: If the "Manage Resident Kiosks" page on JailATM.com shows the user is logged in, the update will remain in the "downloaded" state. This issue can be resolved by reloading the software from the website.

- SSL Issues: Although we have not discovered any yet, Windows XP machine needs to have a minimum of SP3.

- Storecall Password: $ervice2263

- Kioware Password: 319075

- Screen Saver: The Screen Saver settings have to be manually updated on the kiosk user after KioWare is removed.

Upgrade Instructions

The instructions provided below are going to be based on the expectation that the kiosk in question already has most if not all of the required software components and is actively using some version of our shell. The state of the kiosk can vary between facilities however the instructions below should cover most scenarios. If this is a new install the following instructions will not be suitable for what you need to do.

Please use the files (in full or in part) contained in the directory: \\TFJOSHLAPTOP\Support-711

For quicker installs add the files you need to the facilities shared folder and access those files via the file browser.

| Check | Step |
| --- | --- |
|  | - In Screen Connect select all kiosks you plan to upgrade and run command: - "net user kiosk_admin service /add" - "net user storecall /active:no" - "net localgroup administrators kiosk_admin /add" |
|  | - Trigger an update for all of the kiosk at the facility or just this particular kiosk. |
|  | - Copy Preupdater.zip(x86) or (x64) to the root of c: |
|  | - Unzip the files and run the InstallUpdater.bat - If not blocked, a browser will display the current Silverlight version. |
|  | - If Silverlight is anything less than 5 - Access the file Preudater file that was unzipped, look for the binaries folder and run the Silverlight installer. |
|  | - Add the GUID to the config.ini file if missing |
|  | - If this is a XP Machine Update the password for the "PodUpdate" service |
|  | - Switch user to the Update User, password is KIOSK |
|  | - In Screen Connect run command: - "net start podupdate" |
|  | - Monitor the kiosk until it boots back to the Pod Kiosk shell. |
|  | - In Screen Connect run command based on file downloaded in step 3: - "del /s /f "c:\PreUpdater (x86).zip"" - "rmdir /s /Q "c:\PreUpdater (x86)"" - or - "del /s /f "c:\PreUpdater (x64).zip"" - "rmdir /s /Q "c:\PreUpdater (x64)"" |