Tech friends inc.

Wave 2 Summary

Upgrade Resident Kiosks To Versions

Joshua Milewski

12/31/2014

Wave 2 Summary

The following will summarize all the information collected during the first upgrade wave of the Resident Kiosks. During the upgrade process we encountered multiple issues that were not predicted in planning, the resolutions are outlined below. The original file that was created for this project has had multiple iterations to streamline the process as much as possible. Finally, I will include stats and unresolved issues to conclude this summary.

Troubleshooting

- Content Adviser: This feature was enabled and has been rendered unnecessary thanks to the proxy that is now set up. It can be ignored during the upgrade process, but if necessary it can be disabled using password Service1024

- NTRights: This feature requires the user to manually update the password of the service "PodUpdate." The NTRights issue is only present in Windows XP.

- Update Delays: Windows XP machines can't keep up with the update script initiated by the website, this results in the log in screen being present instead of the scripted "Updating/White" screen that was set up by development.

- Resident Logged In: If the "Manage Resident Kiosks" page on JailATM.com shows the user is logged in, the update will remain in the "downloaded" state. This issue can be resolved by reloading the software from the website.

- SSL Issues: Although we have not discovered any yet, Windows XP machine needs to have a minimum of SP3.

- Storecall Password: $ervice2263

- Kioware Password: 319075

- Screen Saver: The Screen Saver settings have to be manually updated on the kiosk user after KioWare is removed.

- SSL:  Can't establish SSL/TLS trust relationship, the machine is either windows XP without SP3 or has .net 1.1. installed. If windows XP, install SP3. Otherwise, remove .net 1.1

- .NET 4: If the Podupdate service will not start, confirm .NET 4 has been installed.

Unresolved Issues

- There appears to be an issue with the "podmonitor" service that points to the a local directory on Michael's computer. He is aware of the issue and plans to create a new version to fix this in the future.

Wave 2 Stats

Hours Spent

| Facility | Days | Hours | Minutes | Man Hours | Completed By | Kioware? |
| --- | --- | --- | --- | --- | --- | --- |
| Rowan County Jail |  | 5 | 45 |  | Chris Travis, Beau Poor | Yes |
| Rutherford County Jail |  |  | 20 |  | Beau Poor | N/A |
| Madison County Jail |  |  | 35 |  | Beau Poor | N/A |
| Lawrence County Jail |  |  | 45 |  | Josh Milewski | N/A |
| Harris County Jail |  | 3 | 45 |  | Josh Milewski, Beau Poor | Yes |
| Harris County Prison |  |  | 50 |  | Josh Milewski | N/A |
| Franklin County Jail |  |  | 15 |  | Beau Poor | N/A |
| Floyd County Work Release |  |  | 10 |  | Beau Poor | N/A |
| Clay County Jail |  | 1 | 00 |  | Chris Travis | N/A |
| Total |  | 13 | 40 | 1 Day, 5 Hours and 40 Minutes |  |  |

Kiosks Completed

| Facility | Beau Poor | Josh Milewski | Chris Travis | Eli Gleghorn |
| --- | --- | --- | --- | --- |
| Rowan County Jail | 0 | 0 | 12 | 0 |
| Rutherford County Jail | 4 | 0 | 0 | 0 |
| Madison County Jail | 4 | 0 | 0 | 0 |
| Lawrence County Jail | 0 | 6 | 0 | 0 |
| Harris County Jail | 5 | 1 | 0 | 0 |
| Harris County Prison | 0 | 3 | 0 | 0 |
| Franklin County Jail | 5 | 0 | 0 | 0 |
| Floyd County Work Release | 1 | 0 | 0 | 0 |
| Clay County Jail | 0 | 0 | 6 | 0 |
| Total | 19 | 10 | 18 | 0 |